## Slide 1: Agile Methods For Project Management
CHADA TECH
By: Christopher Gauthier – SNHU CS-250

## Slide 2: Objectives:
Explain Agile Roles
Explain Agile Phases
Describe Traditional (Waterfall) Model
Compare Agile verse Waterfall Methods

## Slide 3: Roles within a Scrum-Agile Approach
Project Owner (PO)
  Link between stakeholder and project team
  Translates stakeholder vision into actionable items
  Sets priorties and tasks for the team
Scrum Master (SM)
  Facilitates team meetings
  Works with PO in creating backlog and user stories.
  Mentors members of the team
Developer(s)
  Accomplishes the tasks (user stories) from the backlog.
  Works with the Tester(s) to ensure tasks are developed to meet requirements
  Communicates with Scrum Master for clarity or issues that arrise throughout development
Tester(s)
  Works with PO and SM to develop acceptance criteria for each user story
  Ensure code is functional by performing Q/A or testing
Notes: Cobb, C. G. (2015). The project manager's guide to mastering agile: Principles and practices for an adaptive approach (Chapter 4). Wiley.

## Slide 4: Agile Phases:
Sprint Retrospective
Backlog Refinement
Sprint
Sprint Review
Project Assignment
Initial Planning Meeting
Project Completion
Once a project is assigned, the process will undergo multiple iterations (sprints) that work towards completing the project.
Notes: Ref: Ambler, S. W. (n.d.). Change management. Agile Modeling. https://agilemodeling.com/essays/changeManagement.htm

## Slide 5: Waterfall Approach
Planning
Design
Implementation
Testing
Acceptance
Linear process working from one step to the next.
Notes: Ref: Wherrity, R. (2024, August 19). Waterfall project management: What it is & when to use it. ClearPoint Strategy. https://www.clearpointstrategy.com/blog/waterfall-project-management

## Slide 6: Agile vs. Waterfall
Planning is iterative
Each Sprint requires additional planning
Flexible to change
Allows pivots throughout the project lifecycle
Lower initial cost
Allows work to begin quickly without a long planning time
Continious testing
Lowers the chance of major bugs/issues at the end of a project
Ridged structure
Requires all planning and details to be complete before starting
Inflexible to change
Due to extensive planning changes are often costly
Higher initial cost
Planning every detail before starting work, leads to longer start up time and resources
Error Prone
Testing occurs towards the end of development, causing potential compatibility issues or project breaking bugs discovered too late.
Agile
Waterfall
Notes: Ref: GeeksforGeeks. (2024, June 25). Agile vs waterfall. GeeksforGeeks. https://www.geeksforgeeks.org/agile-vs-waterfall/#

## Slide 7: References:
Cobb, C. G. (2015). The project manager's guide to mastering agile: Principles and practices for an adaptive approach (Chapter 4). Wiley.
Ambler, S. W. (n.d.). Change management. Agile Modeling. https://agilemodeling.com/essays/changeManagement.htm
Wherrity, R. (2024, August 19). Waterfall project management: What it is & when to use it. ClearPoint Strategy. https://www.clearpointstrategy.com/blog/waterfall-project-management
GeeksforGeeks. (2024, June 25). Agile vs waterfall. GeeksforGeeks. https://www.geeksforgeeks.org/agile-vs-waterfall/#